**INNOVATECH QUIZ PLATFORM**

**SPRINT 1 – MEETING 1 MINUTES**

**GROUP MEMBERS**

Kimentha Govendor - 2435770

Jacqueline Marrie - 2500772

Shreya Rupan - 2445052

Shakeel Malagas - 2424161

Amit Keshav - 2445033

Nusaiba Moola - 2436809

****

**Meeting Minutes**

|  |  |
| --- | --- |
| **Project Name** | **Meeting Date** |
| InnovaTech Quiz Platform | Wednesday 15 March at 20:00 |
| **Meeting Place** | **Duration** |
| Discord online meeting | 1 hour |
| **Meeting Purpose** | |
| Divide tasks for sprint 1 | |

**In Attendance**

|  |  |  |
| --- | --- | --- |
| **Attendee’s Name** | **Attendee’s Position** | **Contact Information** |
| Kimentha Govendor | Scrum Master | 2435770@students.wits.ac.za |
| Jacqueline Marrie | Team member | 2500772@students.wits.ac.za |
| Shreya Rupan | Team member | 2445052@students.wits.ac.za |
| Shakeel Malagas | Team member | 2424161@students.wits.ac.za |
| Amit Keshav | Team member | [2445033@students.wits.ac.za](mailto:2445033@students.wits.ac.za) |
| Nusaiba Moola | Team member | 2436809@students.wits.ac.za |

**Agenda**

|  |  |
| --- | --- |
| **Agenda Item** | **Member** |
| Progress with Flutter | Shakeel |
| Assign tasks | Kimentha |

* Shakeel has successfully setup Flutter and created a prototype of a web application.

**Takeaways**

|  |  |
| --- | --- |
| **Action Item** | **Member** |
| Set up Notion | Kimentha |
| User stories | Nusaiba, Kimentha |
| Registration | Shakeel, Shreya |
| Login | Shakeel, Shreya |
| Design and layout | Nusaiba, Kimentha |
| Linking database and testing | Amit, Jacqueline |
| Creating the database | Amit, Jacqueline |

**Next Meeting**

|  |  |
| --- | --- |
| **Project Name** | **Meeting Date** |
| InnovaTech Quiz Platform | Tuesday March 21 |
| **Meeting Place** | |
| Discord | |
| **Meeting Purpose** | |
| Progress with sprint 1 | |