**INNOVATECH QUIZ PLATFORM**

**SPRINT 1 – SPRINT PLANNING MEETING MINUTES**

**GROUP MEMBERS**

Kimentha Govendor - 2435770

Jacqueline Marrie - 2500772

Shreya Rupan - 2445052

Shakeel Malagas - 2424161

Amit Keshav - 2445033

Nusaiba Moola - 2436809

****

**Sprint Planning**

|  |  |
| --- | --- |
| **Project Name** | **Meeting Date** |
| InnovaTech Quiz Platform | Monday 13 March 19:15 |
| **Meeting Place** | **Duration** |
| Teams online meeting | 30 minutes |
| **Meeting Purpose** | |
| First meeting with client to get sprint 1 objectives | |

**In Attendance**

|  |  |  |
| --- | --- | --- |
| **Attendee’s Name** | **Attendee’s Position** | **Contact Information** |
| Akshay Makhan | Client | 2366532@students.wits.ac.za |
| Kimentha Govendor | Scrum Master | 2435770@students.wits.ac.za |
| Jacqueline Marrie | Team member | 2500772@students.wits.ac.za |
| Shreya Rupan | Team member | 2445052@students.wits.ac.za |
| Shakeel Malagas | Team member | 2424161@students.wits.ac.za |
| Amit Keshav | Team member | [2445033@students.wits.ac.za](mailto:2445033@students.wits.ac.za) |
| Nusaiba Moola | Team member | 2436809@students.wits.ac.za |

**Agenda**

|  |  |
| --- | --- |
| **Agenda Item** | **Member** |
| Introduction with the client | Each member + client |
| Brief outline of our system | Client |
| What is needed for sprint 1 | Client |
| Questions | Members of the group |

* A clone of a quiz platform like Sporcle or Jet Punk
* Users should be able to create quizzes and users can share results as well, like a leader board
* Can set up quizzes for people and they can be different types, for example multiple choice, text, space and image.
* Quizzes must be tagged into categories. It’s going to be a database of quizzes.
* Sprint 1 – website application, simple login, registration, UI for login and hub menu, add him to GitHub (version control software), backend infrastructure in place, continuous integration software in place.
* Infrastructure – Flutter (dart) or react.
* User logs in, from the login screen it will go to the main hub/dashboard.
* From the main menu can create questions and it will be added to the database and added to a quiz that should be categorised

**Takeaways**

|  |  |
| --- | --- |
| **Action Item** | **Member** |
| Look into Sporcle and Jetpunk | All members |
| Download Flutter and watch tutorials | All members |
| Find out due date of sprint 1 | Kimentha |

**Next Meeting**

|  |  |
| --- | --- |
| **Project Name** | **Meeting Date** |
| InnovaTech Quiz Platform |  |
| **Meeting Place** | |
|  | |
| **Meeting Purpose** | |
|  | |