**INNOVATECH QUIZ PLATFORM**

**SPRINT 2 – Meeting 4 Minutes**

**GROUP MEMBERS**

Kimentha Govendor - 2435770

Jacqueline Marrie - 2500772

Shreya Rupan - 2445052

Shakeel Malagas - 2424161

Amit Keshav - 2445033

Nusaiba Moola - 2436809

**Logo

Description automatically generated with low confidence**

**Meeting Minutes**

|  |  |
| --- | --- |
| **Project Name** | **Meeting Date** |
| InnovaTech | 21/04/2023 |
| **Meeting Place** | **Duration** |
| Online Discord Meeting | 1 hour |
| **Meeting Purpose** | |
| Sprint 2 progress | |

**In Attendance**

|  |  |  |
| --- | --- | --- |
| **Attendee’s Name** | **Attendee’s Position** | **Contact Information** |
| Kimentha Govendor | Scrum Master | 2435770@students.wits.ac.za |
| Jacqueline Marrie | Team member | 2500772@students.wits.ac.za |
| Shreya Rupan | Team member | 2445052@students.wits.ac.za |
| Shakeel Malagas | Team member | 2424161@students.wits.ac.za |
| Amit Keshav | Team member | [2445033@students.wits.ac.za](mailto:2445033@students.wits.ac.za) |

**Agenda**

|  |  |
| --- | --- |
| **Agenda Item** | **Member** |
| Unit testing | - |
| Progress | Each member |
| Code coverage | - |

* Group discussed how to implement unit tests – will need to be done for each page.
* Jacqueline is having problems with the image-based questions, she will continue to work on it and update the group.
* Group has general concerns on how to do the unit testing, research will need to be done to see how to implement it.
* Shreya has attempted the multiple-choice question page; she will give more updates in the next meeting.

**Takeaways**

|  |  |
| --- | --- |
| **Action Item** | **Member** |
| Unit testing | Shakeel |

**Next Meeting**

|  |  |
| --- | --- |
| **Project Name** | **Meeting Date** |
| InnovaTech | 23/04/2023 |
| **Meeting Place** | |
| Online Discord Meeting | |
| **Meeting Purpose** | |
| Sprint 2 progress | |

**Proof of Meeting**

A screenshot of a computer

Description automatically generated with medium confidence