**INNOVATECH QUIZ PLATFORM**

**SPRINT 3 – Backlog Refinement Meeting Minutes**

**GROUP MEMBERS**

Kimentha Govendor - 2435770

Jacqueline Marrie - 2500772

Shreya Rupan - 2445052

Shakeel Malagas - 2424161

Amit Keshav - 2445033

Nusaiba Moola - 2436809

**Logo

Description automatically generated with low confidence**

**Meeting Minutes**

|  |  |
| --- | --- |
| **Project Name** | **Meeting Date** |
| InnovaTech | 29/04/2023 |
| **Meeting Place** | **Duration** |
| Online Discord Meeting | 1 hour |
| **Meeting Purpose** | |
| Backlog Refinement | |

**In Attendance**

|  |  |  |
| --- | --- | --- |
| **Attendee’s Name** | **Attendee’s Position** | **Contact Information** |
| Kimentha Govendor | Scrum Master | 2435770@students.wits.ac.za |
| Jacqueline Marrie | Team member | 2500772@students.wits.ac.za |
| Shreya Rupan | Team member | 2445052@students.wits.ac.za |
| Shakeel Malagas | Team member | 2424161@students.wits.ac.za |
| Amit Keshav | Team member | [2445033@students.wits.ac.za](mailto:2445033@students.wits.ac.za) |

**Agenda**

|  |  |
| --- | --- |
| **Agenda Item** | **Member** |
| Tasks not fully implemented in Sprint 2 | - |
| Tasks to be done in Sprint 3 | - |
| Items to change/modify | - |

* Tasks not fully implemented in Sprint 2
  + The image-based question – there was trouble with storing the image on the database and then retrieving it again.
  + Implementing a standalone version of the web app.
* Adding to backlog:
  + A publish page after the user has created a quiz. They should be able to review their questions and answers.
  + 2 more types of quizzes – image-based and table like quizzes will be added.
* Low-priority tasks:
  + Button quiz.
  + Groups and courses.
* Group discussed and confirmed what was needed for sprint 3 from the client.
* What is needed – high priority:
  + Must be able to search for quizzes on the landing page. Quizzes will be searched by category.
  + Quizzes must now have an image attached to them, should be able to see the image when I search for them.
  + User should be able to see how many quizzes they have completed.
  + A user must be able to see their score for the quiz they have done.
  + There should be summary statistics for the quizzes that I have created that have been done by other users, for example the average score of the quizzes.
  + When a user creates a quiz, they should have the option to time it.
  + When the timer runs out, the quiz must be submitted, and the score must be shown.
* Group decided from the 2 options the client gave that option 1 will be implemented - there could be pre-requisites for certain quizzes. So, for example, a user must have completed 3 other quizzes before they can attempt this quiz. If they did not complete the desired amount, then the quiz will be locked.
* The group accepts that there are a lot of tasks to be done this sprint, in addition unit testing must also be completed.
* Group discussed general breakdown of tasks:
  + Nusaiba – documentation + quiz stats
  + Kimentha – UI
  + Shakeel – timer for quiz, publish page
  + Amit – database
  + Jacquiline & Amit – image-based quiz
  + Shreya – table like quiz

**Takeaways**

|  |  |
| --- | --- |
| **Action Item** | **Member** |
| Start assigned tasks | All members |
| Add tasks to notion, include priority | - |

**Next Meeting**

|  |  |
| --- | --- |
| **Project Name** | **Meeting Date** |
| InnovaTech | 05/05/2023 |
| **Meeting Place** | |
| Online Discord Meeting | |
| **Meeting Purpose** | |
| Progress with Sprint 3 | |

**Proof of Meeting**

