**INNOVATECH QUIZ PLATFORM**

**SPRINT 3 – Meeting 1 Minutes**

**GROUP MEMBERS**

Kimentha Govendor - 2435770

Jacqueline Marrie - 2500772

Shreya Rupan - 2445052

Shakeel Malagas - 2424161

Amit Keshav - 2445033

Nusaiba Moola - 2436809

**Logo

Description automatically generated with low confidence**

**Meeting Minutes**

|  |  |
| --- | --- |
| **Project Name** | **Meeting Date** |
| InnovaTech | 05/05/2023 |
| **Meeting Place** | **Duration** |
| Online Discord Meeting | 1 hour |
| **Meeting Purpose** | |
| Sprint 3 progress | |

**In Attendance**

|  |  |  |
| --- | --- | --- |
| **Attendee’s Name** | **Attendee’s Position** | **Contact Information** |
| Kimentha Govendor | Scrum Master | 2435770@students.wits.ac.za |
| Jacqueline Marrie | Team member | 2500772@students.wits.ac.za |
| Shreya Rupan | Team member | 2445052@students.wits.ac.za |
| Shakeel Malagas | Team member | 2424161@students.wits.ac.za |
| Amit Keshav | Team member | [2445033@students.wits.ac.za](mailto:2445033@students.wits.ac.za) |
| Nusaiba Moola | Team member | 2436809@students.wits.ac.za |

**Agenda**

|  |  |
| --- | --- |
| **Agenda Item** | **Member** |
| What has been completed | All members |
| What still needs to be done | - |

* Nusaiba has started on doing the diagrams for sprint 3 – but will need confirmation of flow of app.
* Nusaiba has not yet started on the quiz stats.
* Jacquiline and Amit have successfully added images to the database.
* Need to work on viewing these images.
* Shakeel has successfully implemented a timer for the quiz. He will work on the publish page next.
  + The publish screen will give the user the option of adding a timer.
* Shreya is working on the table like quiz, making good progress and will have an update at the next meeting.
* Kimentha is working on the UI design.
  + The first screen the user sees will now show the user a list of quizzes and then also give them the option login or signup.
  + The navigation of the web app will look similar to JetPunk.
* Jacquiline will work on the pre-requisites part.
* Nusaiba has to do the code for the quiz stats page.

**Takeaways**

|  |  |
| --- | --- |
| **Action Item** | **Member** |
| Publish page | Shakeel |
| Quiz stats | Nusaiba |
| UI | Kimentha |
| Pre-requisites for quiz | Jacquiline |
| Table like quiz | Shreya |
| Database | Amit |

**Next Meeting**

|  |  |
| --- | --- |
| **Project Name** | **Meeting Date** |
| InnovaTech | 10/05/2023 |
| **Meeting Place** | |
| Online Discord Meeting | |
| **Meeting Purpose** | |
| Progress with Sprint 3 | |

**Proof of Meeting**

