**INNOVATECH QUIZ PLATFORM**

**SPRINT 3 – Meeting 3 Minutes**

**GROUP MEMBERS**

Kimentha Govendor - 2435770

Jacqueline Marrie - 2500772

Shreya Rupan - 2445052

Shakeel Malagas - 2424161

Amit Keshav - 2445033

Nusaiba Moola - 2436809

**Logo

Description automatically generated with low confidence**

**Meeting Minutes**

|  |  |
| --- | --- |
| **Project Name** | **Meeting Date** |
| InnovaTech | 15/05/2023 |
| **Meeting Place** | **Duration** |
| Online Discord Meeting | 1 hour |
| **Meeting Purpose** | |
| Sprint 3 progress | |

**In Attendance**

|  |  |  |
| --- | --- | --- |
| **Attendee’s Name** | **Attendee’s Position** | **Contact Information** |
| Kimentha Govendor | Scrum Master | 2435770@students.wits.ac.za |
| Jacqueline Marrie | Team member | 2500772@students.wits.ac.za |
| Shreya Rupan | Team member | 2445052@students.wits.ac.za |
| Shakeel Malagas | Team member | 2424161@students.wits.ac.za |
| Amit Keshav | Team member | [2445033@students.wits.ac.za](mailto:2445033@students.wits.ac.za) |
| Nusaiba Moola | Team member | 2436809@students.wits.ac.za |

**Agenda**

|  |  |
| --- | --- |
| **Agenda Item** | **Member** |
| What has been completed | All members |
| What still needs to be done | - |

* Problem with Firebase – too many commits are happening to the database, and we have run out of daily usage.
* Landing page could possibly be the problem. Will have to run through the pages and see which page is causing the problem.
* Need to focus on completing 6 user stories.
* The image-based questions are giving a problem – the upload is okay and working but displaying the images in the quiz is posing a problem.
* Group needs to consider implementing another quiz.
* Shreya has fully completed the table like quiz, she is only experiencing minor errors which she will fix soon.
* Have to get to 60% for code coverage – struggling with this.

**Takeaways**

|  |  |
| --- | --- |
| **Action Item** | **Member** |
| Sort out Firebase problem | Amit |
| Pre-requisites for quizzes | Shakeel |
| UI | Kimentha |
| UML diagrams | Nusaiba |
| Sort out problems with table like quiz | Shreya |
| Image-based | Jacqueline |

**Next Meeting**

|  |  |
| --- | --- |
| **Project Name** | **Meeting Date** |
| InnovaTech |  |
| **Meeting Place** | |
| Online Discord Meeting | |
| **Meeting Purpose** | |
| Progress with Sprint 3 | |

**Proof of Meeting**

