**INNOVATECH QUIZ PLATFORM**

**SPRINT 3 – Sprint Planning Meeting**

**GROUP MEMBERS**

Kimentha Govendor - 2435770

Jacqueline Marrie - 2500772

Shreya Rupan - 2445052

Shakeel Malagas - 2424161

Amit Keshav - 2445033

Nusaiba Moola - 2436809

**Logo

Description automatically generated with low confidence**

This meeting was done during the same session as the Sprint 2 review meeting. The client’s written requirements are attached below.

**Meeting Minutes**

|  |  |
| --- | --- |
| **Project Name** | **Meeting Date** |
| InnovaTech | 27/04/2023 |
| **Meeting Place** | **Duration** |
| Online Teams Meeting | 30 minutes |
| **Meeting Purpose** | |
| Sprint planning with the client – what is needed for sprint 3 | |

**In Attendance**

|  |  |  |
| --- | --- | --- |
| **Attendee’s Name** | **Attendee’s Position** | **Contact Information** |
| Akshay Makhan | Client | 2366532@students.wits.ac.za |
| Kimentha Govendor | Scrum Master | 2435770@students.wits.ac.za |
| Jacqueline Marrie | Team member | 2500772@students.wits.ac.za |
| Shreya Rupan | Team member | 2445052@students.wits.ac.za |
| Shakeel Malagas | Team member | 2424161@students.wits.ac.za |
| Amit Keshav | Team member | [2445033@students.wits.ac.za](mailto:2445033@students.wits.ac.za) |

**Agenda**

|  |  |
| --- | --- |
| **Agenda Item** | **Member** |
| Sprint 2 requirements | Client - Akshay |

* What is needed for Sprint 2:
  + Must be able to search for quizzes on the landing page. Quizzes will be searched by category.
  + Quizzes must now have an image attached to them, should be able to see the image when I search for them.
  + User should be able to see how many quizzes they have completed.
  + A user must be able to see their score for the quiz they have done.
  + There should be summary statistics for the quizzes that I have created that have been done by other users, for example the average score of the quizzes.
  + When a user creates a quiz, they should have the option to time it.
  + When the timer runs out, the quiz must be submitted, and the score must be shown.
* The last requirement there is an option between 2 choices:
  1. There could be pre-requisites for certain quizzes. So, for example, a user must have completed 3 other quizzes before they can attempt this quiz. If they did not complete the desired amount, then the quiz will be locked.
  2. Group multiple quizzes into one course. For example, have one course named “Food” and have multiple quizzes underneath food.
* Think about a possible reward system for the user, could be based on how many quizzes the user has completed.

**Takeaways**

|  |  |
| --- | --- |
| **Action Item** | **Member** |
| Tasks for sprint 3 | All members |

**Next Meeting**

|  |  |
| --- | --- |
| **Project Name** | **Meeting Date** |
| NexGenTech | 29/04/2023 |
| **Meeting Place** | |
| Discord online meeting | |
| **Meeting Purpose** | |
| Sprint 3 tasks and assignments | |

Client’s requirements for Sprint 3:

