**INNOVATECH QUIZ PLATFORM**

**SPRINT 3 – Sprint Retrospective Meeting**

**GROUP MEMBERS**

Kimentha Govendor - 2435770

Jacqueline Marrie - 2500772

Shreya Rupan - 2445052

Shakeel Malagas - 2424161

Amit Keshav - 2445033

Nusaiba Moola - 2436809

**Logo

Description automatically generated with low confidence**

**Meeting Minutes**

|  |  |
| --- | --- |
| **Project Name** | **Meeting Date** |
| InnovaTech | 18/05/2023 |
| **Meeting Place** | **Duration** |
| Online Teams Meeting | 20 minutes |
| **Meeting Purpose** | |
| Discussion of how the sprint went | |

**In Attendance**

|  |  |  |
| --- | --- | --- |
| **Attendee’s Name** | **Attendee’s Position** | **Contact Information** |
| Kimentha Govendor | Scrum Master | 2435770@students.wits.ac.za |
| Jacqueline Marrie | Team member | 2500772@students.wits.ac.za |
| Shreya Rupan | Team member | 2445052@students.wits.ac.za |
| Shakeel Malagas | Team member | 2424161@students.wits.ac.za |
| Amit Keshav | Team member | [2445033@students.wits.ac.za](mailto:2445033@students.wits.ac.za) |

**Agenda**

|  |  |
| --- | --- |
| **Agenda Item** | **Member** |
| Discuss how sprint 3 went | All members |

* Group found this sprint to be a bit more difficult than previous sprints as the clint had a lot of requirements and there was a lot of work to be done.
* There were certain struggles this sprint that the group had not had before.
* The group struggled with accessing images from the database, as well as having enough code coverage required for this sprint.
* Overall, everyone worked well together and did the work. But the group felt there was not enough time to complete everything that the client wanted.