**INNOVATECH QUIZ PLATFORM**

**SPRINT 3 – Backlog Refinement Meeting Minutes**

**GROUP MEMBERS**

Kimentha Govendor - 2435770

Jacqueline Marrie - 2500772

Shreya Rupan - 2445052

Shakeel Malagas - 2424161

Amit Keshav - 2445033

Nusaiba Moola - 2436809

**Logo

Description automatically generated with low confidence**

**Meeting Minutes**

|  |  |
| --- | --- |
| **Project Name** | **Meeting Date** |
| InnovaTech | 23/05/2023 |
| **Meeting Place** | **Duration** |
| Online Discord Meeting | 1 hour |
| **Meeting Purpose** | |
| Backlog Refinement | |

**In Attendance**

|  |  |  |
| --- | --- | --- |
| **Attendee’s Name** | **Attendee’s Position** | **Contact Information** |
| Kimentha Govendor | Scrum Master | 2435770@students.wits.ac.za |
| Jacqueline Marrie | Team member | 2500772@students.wits.ac.za |
| Shreya Rupan | Team member | 2445052@students.wits.ac.za |
| Shakeel Malagas | Team member | 2424161@students.wits.ac.za |
| Amit Keshav | Team member | [2445033@students.wits.ac.za](mailto:2445033@students.wits.ac.za) |

**Agenda**

|  |  |
| --- | --- |
| **Agenda Item** | **Member** |
| Tasks not fully implemented in Sprint 3 | - |
| Tasks to be done in Sprint 4 | - |

* Tasks not fully implemented in Sprint 3
  + The quiz stats page – we need to make it user specific and redesign the page.
* Adding to backlog:
  + Rating a quiz – 5 stars, hoping to make it interactive.
  + Ranking quizzes – will this be based on the user’s number of completed quizzes, or score.
  + User having the ability to randomise quizzes.
* Low-priority tasks:
  + Image based quiz.
  + ChatGPT creating a quiz for the user – giving questions and answers.
* Group discussed and confirmed what was needed for sprint 4 from the client.
* What is needed – high priority:
  + Rating a quiz – a user should be able to rate the quiz once they have completed it.
  + Ranking quizzes – there must be some ranking in some format for users to see.
  + Random quiz – a user should be able to get a randomly generated quiz and then can attempt it.
  + Doing a redesign – changing the UI to look a bit more appealing, like the landing page.
* Group will focus on completing the main high-priority tasks first. If there is time, then the group will move onto attempting to complete some of the client’s other optional requirements.
* The group knows that unit testing needs to be prioritised as we need 80% code coverage.
* Group discussed general breakdown of tasks:
  + Nusaiba – documentation + ranking
  + Kimentha – UI
  + Shakeel – unit testing
  + Amit – database
  + Jacquiline – random quiz
  + Shreya – rating

**Takeaways**

|  |  |
| --- | --- |
| **Action Item** | **Member** |
| Start assigned tasks | All members |
| Add tasks to notion, include priority | - |

**Next Meeting**

|  |  |
| --- | --- |
| **Project Name** | **Meeting Date** |
| InnovaTech | 28/05 |
| **Meeting Place** | |
| Online Discord Meeting | |
| **Meeting Purpose** | |
| Progress with Sprint 4 | |

**Proof of Meeting**

