**INNOVATECH QUIZ PLATFORM**

**SPRINT 4 – Meeting 1 Minutes**

**GROUP MEMBERS**

Kimentha Govendor - 2435770

Jacqueline Marrie - 2500772

Shreya Rupan - 2445052

Shakeel Malagas - 2424161

Amit Keshav - 2445033

Nusaiba Moola - 2436809

**Logo

Description automatically generated with low confidence**

**Meeting Minutes**

|  |  |
| --- | --- |
| **Project Name** | **Meeting Date** |
| InnovaTech | 29/05/2023 |
| **Meeting Place** | **Duration** |
| Online Teams Meeting | 1 hour |
| **Meeting Purpose** | |
| Progress with Sprint 4 | |

**In Attendance**

|  |  |  |
| --- | --- | --- |
| **Attendee’s Name** | **Attendee’s Position** | **Contact Information** |
| Kimentha Govendor | Scrum Master | 2435770@students.wits.ac.za |
| Jacqueline Marrie | Team member | 2500772@students.wits.ac.za |
| Shreya Rupan | Team member | 2445052@students.wits.ac.za |
| Shakeel Malagas | Team member | 2424161@students.wits.ac.za |
| Amit Keshav | Team member | [2445033@students.wits.ac.za](mailto:2445033@students.wits.ac.za) |

**Agenda**

|  |  |
| --- | --- |
| **Agenda Item** | **Member** |
| Sprint progress | Each member |

* Amit finishing linking ChatGPT so users can now use it as a tool to create questions and answers.
* Jacquiline has finished the random quizzes; she is getting one small error that she will fix up.
* Kimentha is still working on the UI design.
* Shakeel will help out with the languages user story.
* Testing needs to be prioritised as we have to get 80% code coverage, a lot more tests need to be done. Database tests, widget tests and unit tests.
* Shreya is mostly done with the rating a quiz.
* Nusaiba has gone through about just over half the classes for the external documentation but she has not done the diagrams as yet.

**Takeaways**

|  |  |
| --- | --- |
| **Action Item** | **Member** |
| Finish tasks | All members |

**Next Meeting**

|  |  |
| --- | --- |
| **Project Name** | **Meeting Date** |
| NexGenTech |  |
| **Meeting Place** | |
|  | |
| **Meeting Purpose** | |
|  | |

**Proof of Meeting:**

A screenshot of a video game

Description automatically generated with low confidence